000Form

Paddle Payment Gateway — Pre-Implementation Checklist

Laravel PHP Project  |  Recurring Subscriptions  |  Form Submission Gating

Version 1.0  —  March 2025

# PART A — PLAN & PRICING OVERVIEW

Based on the pricing page, here are the four plans to configure inside Paddle:

| Plan | Price | Submissions | Forms | Team | File Upload | Webhooks | Roles | Support |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Personal | $10/mo $96/yr | 200/mo | Unlimited | 1 | No | No | No | — |
| Professional | $20/mo $192/yr | 2,000/mo | Unlimited | 2 | Yes (10MB) | Yes | No | — |
| Business | $60/mo $576/yr | 20,000/mo | Unlimited | Unlimited | Yes (100MB) | Yes | Yes | — |
| Custom | Contact Sales | Unlimited | Unlimited | Unlimited | Yes (custom) | Yes | Yes | Dedicated |

⚠  NOTE: The "Custom" plan should NOT be handled via Paddle Billing automation. It should be a manual/sales-led process with a custom Paddle price created per client.

💡  TIP: For annual billing, create separate Paddle Price IDs at the discounted rate (20% off) and store both monthly and annual Price IDs per plan in your config/plans.php.

# PART B — PADDLE DASHBOARD SETUP (Do This First)

Everything in this section must be completed in your Paddle account BEFORE writing a single line of Laravel code.

## ▶  B-1. Account & Environment Setup

- Create Paddle account at paddle.com and complete business verification

- Enable Sandbox mode — use sandbox.paddle.com for all development and staging work

- In Production account, complete KYC (Know Your Customer) identity verification

- Set up two separate environments: Sandbox (dev/staging) and Production (live)

- Note down separately: Sandbox API Key, Sandbox Client-Side Token, Production API Key, Production Client-Side Token

## ▶  B-2. Create Products in Paddle Dashboard

Go to Catalog → Products → Create Product for each plan:

- Create Product: "000Form Personal"

- Create Product: "000Form Professional"

- Create Product: "000Form Business"

⚠  NOTE: Do NOT create a Paddle product for "Custom" plan — handle that manually.

## ▶  B-3. Create Prices (Price IDs) for Each Product

Under each Product, create Prices. You need BOTH monthly and annual prices:

- Personal — Monthly Price: $10.00/month (billing_cycle: month, interval: 1)

- Personal — Annual Price: $96.00/year = $8.00/month effective (20% off)

- Professional — Monthly Price: $20.00/month

- Professional — Annual Price: $192.00/year (20% off)

- Business — Monthly Price: $60.00/month

- Business — Annual Price: $576.00/year (20% off)

Copy all 6 Price IDs into your Laravel config (config/plans.php):

- PADDLE_PERSONAL_MONTHLY_PRICE_ID=pri_xxxxxx

- PADDLE_PERSONAL_ANNUAL_PRICE_ID=pri_xxxxxx

- PADDLE_PRO_MONTHLY_PRICE_ID=pri_xxxxxx

- PADDLE_PRO_ANNUAL_PRICE_ID=pri_xxxxxx

- PADDLE_BUSINESS_MONTHLY_PRICE_ID=pri_xxxxxx

- PADDLE_BUSINESS_ANNUAL_PRICE_ID=pri_xxxxxx

## ▶  B-4. Configure Webhooks in Paddle Dashboard

Go to Developer Tools → Notifications → Add Notification Endpoint:

- Set Webhook URL: https://yourdomain.com/api/paddle/webhook

- Set Sandbox Webhook URL: https://your-staging-domain.com/api/paddle/webhook

Select ALL of these notification events to subscribe to:

- subscription.created

- subscription.updated

- subscription.cancelled

- subscription.paused

- subscription.resumed

- subscription.trial_started

- subscription.trial_ending

- subscription.past_due

- subscription.activated

- transaction.completed

- transaction.payment_failed

- transaction.updated

- customer.updated

- Copy the Webhook Secret Key shown — save as PADDLE_WEBHOOK_SECRET in your .env

⚠  NOTE: Without subscribing to ALL these events, your subscription state machine will be incomplete and subscriptions can get stuck in wrong states.

## ▶  B-5. Configure Customer Portal

- In Paddle Dashboard → Customer Portal → Enable Self-Serve Portal

- Enable: Cancel Subscription option

- Enable: Pause Subscription option (if you want to offer pausing)

- Enable: Update Payment Method

- Enable: View Billing History / Download Invoices

- Enable: Plan Upgrade/Downgrade

- Copy the Customer Portal URL format — you will generate per-user portal links via Paddle API

## ▶  B-6. Tax Configuration

- In Settings → Tax → Enable Paddle Tax (Paddle handles tax as Merchant of Record)

- Confirm your target countries — Paddle auto-calculates VAT/GST for most countries

- If selling in US: confirm whether you need state-level sales tax (Paddle MoR handles this)

- Set default currency to USD (as shown in pricing)

- Enable multi-currency if needed (INR, EUR, GBP, etc.)

## ▶  B-7. Email Notifications (Paddle Sends These Automatically)

- In Settings → Email Notifications: Enable "Payment Receipt" emails

- Enable "Subscription Cancelled" email to customer

- Enable "Payment Failed" email to customer

- Enable "Upcoming Renewal Reminder" email (3 days before)

- Customise email templates with 000Form branding and logo

# PART C — DATABASE SCHEMA DESIGN

Design your subscriptions table BEFORE integrating. This table is the single source of truth for all billing state in your Laravel app.

## ▶  C-1. subscriptions Table — Full Column Reference

| Column Name | Type | Purpose |
| --- | --- | --- |
| id | bigint (PK) | Internal ID |
| user_id | bigint (FK) | Owner of the subscription |
| paddle_subscription_id | string | Paddle subscription ID (from webhook) |
| paddle_customer_id | string | Paddle customer ID |
| paddle_plan_id | string | Paddle price/product ID |
| plan_name | enum | personal ¦ professional ¦ business ¦ custom |
| billing_cycle | enum | monthly ¦ annual |
| status | enum | active ¦ cancelled ¦ past_due ¦ paused ¦ trialing ¦ expired |
| submissions_limit | int | Max submissions allowed per billing period |
| submissions_used | int | Current period submissions count |
| file_upload_limit_mb | int | File upload limit in MB (0 = no upload) |
| team_members_limit | int | Max team members (-1 = unlimited) |
| webhooks_enabled | boolean | Whether webhooks/integrations are active |
| role_permissions_enabled | boolean | Whether role-based permissions are active |
| trial_ends_at | timestamp | NULL if not trialing |
| current_period_start | timestamp | Billing period start |
| current_period_end | timestamp | Billing period end — access allowed until this |
| cancel_at_period_end | boolean | True when user requests cancellation |
| cancelled_at | timestamp | When user cancelled (NULL if still active) |
| grace_period_ends_at | timestamp | For past_due — access allowed until this date |
| paused_at | timestamp | When subscription was paused |
| last_payment_at | timestamp | Last successful payment timestamp |
| next_billing_date | timestamp | Next renewal date |
| paddle_webhook_last_event | string | Last received webhook event type |
| created_at | timestamp | Record creation |
| updated_at | timestamp | Last updated |

## ▶  C-2. Additional Tables Required

- subscription_invoices — Store invoice ID, amount, status, paid_at per transaction

- plan_change_logs — Log every upgrade/downgrade: from_plan, to_plan, changed_at, paddle_event_id

- webhook_logs — Log every received webhook: event_type, payload (JSON), processed_at, status

💡  TIP: Always log raw webhook payloads before processing. If something breaks, you can replay from logs.

- form_submission_counts — If you need per-form tracking, store form_id, period, count separately

# PART D — LARAVEL IMPLEMENTATION CHECKLIST

## ▶  D-1. Package Installation & Environment

- Install Laravel Paddle package: composer require laravel/paddle

- Publish config: php artisan vendor:publish --tag=paddle-config

- Add to .env file:

- PADDLE_CLIENT_SIDE_TOKEN=your_client_token

- PADDLE_API_KEY=your_api_key

- PADDLE_WEBHOOK_SECRET=your_webhook_secret

- PADDLE_SANDBOX=true (set false in production)

- Run migrations: php artisan migrate

- Add Billable trait to User model: use Laravel\Paddle\Billable

## ▶  D-2. Checkout Flow Implementation

- Create /billing or /upgrade page showing plan cards with Buy Now buttons

- On "Buy Now" click, generate a Paddle Checkout overlay using Paddle.js

- Pass customer_id or email to Paddle so returning users are recognised

- Pass price_id (from config/plans.php) to checkout

- Pass custom_data: { user_id: X, plan: "professional" } to checkout for webhook identification

- After successful checkout, Paddle fires subscription.created webhook — do NOT rely on frontend redirect to activate plan

💡  TIP: Never activate a plan on the frontend success callback. ALWAYS wait for the webhook. The webhook is ground truth.

- Show a "Processing your subscription..." page after checkout with a spinner, resolve after webhook received

## ▶  D-3. Webhook Handler

- Create route: POST /api/paddle/webhook (exclude from CSRF middleware)

- Verify webhook signature using PADDLE_WEBHOOK_SECRET before any processing

- Return HTTP 200 immediately, process async via Laravel Queue (Job)

- Create PaddleWebhookJob to handle all event types

- Log every webhook to webhook_logs table before processing

- Use database transactions when updating subscription state

- Implement idempotency: check if event_id already processed before acting

⚠  NOTE: Paddle may deliver the same webhook multiple times. Always check event_id for idempotency.

## ▶  D-4. Subscription State Handling — All Cases

All Webhook Events → Required Laravel Actions

| Webhook Event | When Fired | What to Do in Laravel |
| --- | --- | --- |
| subscription.created | New subscription started | Create subscription record, set plan, billing_start |
| subscription.updated | Plan changed / quantity updated | Update plan limits, reflect new features immediately |
| subscription.cancelled | User cancelled | Set cancel_at_period_end = true, keep access till end date |
| subscription.paused | Subscription paused | Restrict submissions, show paused notice on dashboard |
| subscription.resumed | Subscription resumed | Restore full access, clear paused flag |
| transaction.completed | Successful payment | Extend billing period, reset monthly submission counter |
| transaction.payment_failed | Payment failed | Send email alert, set grace period (e.g. 3 days), restrict after |
| transaction.updated | Invoice or proration updated | Log change, update invoice records if shown to user |
| customer.updated | Email/billing info changed | Sync customer details in your DB |
| subscription.trial_started | Trial began | Set trial_ends_at, allow full feature access |
| subscription.trial_ending | Trial ending soon | Send reminder email 2–3 days before trial ends |
| subscription.past_due | Payment overdue | Restrict new submissions, show banner, retry logic |

## ▶  D-5. Subscription Status — UI States

Store status field in subscriptions table. Map each status to a UI colour and behaviour:

| Status Value | UI Indicator | System Behaviour |
| --- | --- | --- |
| active | ■ Color Indicator | Full access. Submissions allowed per plan limit. |
| cancelled | ■ Color Indicator | Access until period ends, then downgraded to free/locked. |
| past_due | ■ Color Indicator | Grace period active. Show banner. Block after grace expires. |
| paused | ■ Color Indicator | Submissions blocked. Show pause notice. |
| trialing | ■ Color Indicator | Full access. Show trial expiry countdown. |
| expired | ■ Color Indicator | Plan reverted to free tier or locked. |

💡  TIP: Create a SubscriptionStatus enum in Laravel (PHP 8.1+) for type safety across the codebase.

## ▶  D-6. Plan Upgrade & Downgrade

- Implement upgrade flow: user selects new plan → call Paddle API to update subscription price_id

- Paddle handles prorations automatically (charges/credits difference immediately)

- Listen to subscription.updated webhook to reflect new plan in your DB

- On upgrade: immediately increase limits in subscriptions table when webhook received

- On downgrade: do NOT immediately reduce limits — reduce at next billing cycle start

- Log every plan change to plan_change_logs table

- Show confirmation modal before plan change: "You will be charged/credited $X immediately"

⚠  NOTE: Downgrade to a lower plan should take effect at the END of the current billing period, not immediately. Always keep current access until period ends.

## ▶  D-7. Cancellation Flow

- Show "Cancel Plan" button on /billing page only for active subscriptions

- Show confirmation modal with: "Your plan will remain active until [current_period_end date]"

- Call Paddle API to cancel at period end (NOT immediately)

- Set cancel_at_period_end = true, cancelled_at = now() in subscriptions table

- Listen to subscription.cancelled webhook — update status to "cancelled"

- After period ends: set status to "expired", revert to free tier or lock the account

- Show banner on dashboard: "Your plan is cancelled. Access until [date]. Reactivate?"

- Implement "Reactivate" button that calls Paddle API to resume cancelled subscription

- If user reactivates before period end: listen to subscription.updated — clear cancel_at_period_end

## ▶  D-8. Payment Failure & Grace Period

- On transaction.payment_failed webhook: set status to "past_due"

- Set grace_period_ends_at = now() + 3 days (configurable)

- During grace period: allow continued access but show prominent warning banner

- Send email notification: "Payment failed — please update your payment method"

- Generate Paddle Customer Portal link for payment method update

- After grace period expires: set status to "expired", block submissions

- If payment later succeeds (transaction.completed): restore status to "active", clear grace period

- Implement retry logic tracking: how many times has payment been retried?

⚠  NOTE: Paddle automatically retries failed payments (Smart Retries). Configure retry schedule in Paddle Dashboard → Settings → Billing.

## ▶  D-9. Form Submission Gating

This is the core feature of 000Form. Every form submission must be checked against the plan limit.

- Create SubmissionGateService or Middleware: CheckSubmissionLimit

- On every form submission, run this check:

- Fetch user subscription from DB (cache for 5 min to avoid DB hit on every submission)

- Check: is status === "active" or "trialing"?

- Check: is submissions_used < submissions_limit?

- If both true: allow submission, increment submissions_used

- If status is "past_due" and within grace period: allow but show warning

- If limit exceeded or status invalid: reject with 402 or 429 response

- Return clear error to form submitter: "This form has reached its submission limit"

- Return clear error to form owner when they log in: "You have used X of Y submissions this month"

- Reset submissions_used = 0 at the start of each billing period (on transaction.completed webhook)

- Add submissions_used and submissions_limit to dashboard as a progress bar widget

- Send notification email to form owner at 80% usage: "You are at 80% of your submission limit"

- Send notification email at 100% usage: "You have reached your submission limit — upgrade to continue"

💡  TIP: Cache the subscription data in Redis/Memcached with a short TTL (60–300 seconds) to avoid DB queries on every single form submission, especially for high-traffic forms.

## ▶  D-10. Billing Dashboard (User-Facing /billing page)

- Show current plan name, price, and billing cycle (monthly/annual)

- Show subscription status badge (active / cancelled / past_due / trialing)

- Show current period start and end dates

- Show submissions used vs limit as a visual progress bar

- Show "Next billing date" and "Next invoice amount"

- Show "Cancel Plan" button (only if active and not already cancelled)

- Show "Reactivate" button (only if cancelled but period not yet ended)

- Show "Upgrade/Downgrade Plan" button (links to /pricing page or inline modal)

- Show "Update Payment Method" button — link to Paddle Customer Portal

- Show "View Invoices" — generate Paddle Customer Portal link OR list from your invoice table

- Show "Switch to Annual / Switch to Monthly" toggle with savings calculation

# PART E — EDGE CASES & SPECIAL SCENARIOS

## ▶  E-1. User Has No Subscription (Free / Not Yet Paid)

- Users with no subscription record should have a "free tier" or be blocked entirely

- Decide: is there a free tier with limited submissions (e.g. 50/mo) or is payment mandatory?

- If free tier: create a default subscription record with plan_name="free" and submissions_limit=50

- Redirect un-subscribed users to /pricing when they try to create a form or submit

## ▶  E-2. Annual ↔ Monthly Switching

- Implement "Switch to Annual" button on billing page showing savings amount

- Switching from monthly to annual: charge prorated annual price minus used monthly portion

- Switching from annual to monthly: credit remaining annual amount, start monthly next cycle

- Paddle handles the proration — listen to subscription.updated + transaction.completed to sync

- Update billing_cycle field in subscriptions table when webhook received

## ▶  E-3. Concurrent / Duplicate Webhooks

- Use DB unique index on paddle_subscription_id to prevent duplicate records

- Store processed event_ids in webhook_logs table

- Before processing any webhook: SELECT … WHERE event_id = ? — skip if already processed

- Use Laravel atomic locks (Cache::lock) to prevent race conditions on same subscription

## ▶  E-4. User Deletes Their Account

- On account deletion: cancel Paddle subscription immediately via API (not at period end)

- Do NOT delete subscription record — keep for audit/refund history

- Anonymise personal data per GDPR but retain billing records

## ▶  E-5. Refunds

- Refunds are initiated from Paddle Dashboard (Paddle is MoR, they handle refunds)

- Listen to transaction.updated webhook with refunded status

- On refund: decide policy — immediately revoke access or let period complete

- Document refund policy clearly in Terms of Service

## ▶  E-6. Trial Period (If Offered)

- If offering a free trial: configure trial_period in Paddle Price settings (e.g. 14 days)

- On subscription.trial_started: set status="trialing", trial_ends_at, allow full plan access

- On subscription.trial_ending (fires 3 days before): send "Trial ending soon" email

- On trial end without payment: status becomes "past_due" or "cancelled" — restrict access

- Show trial countdown on every page: "X days left in your trial — Add payment method"

## ▶  E-7. Multiple Subscriptions / Plan Conflict

- Enforce: one active subscription per user at all times

- Add DB unique constraint on user_id WHERE status IN (active, trialing, past_due)

- If a user somehow gets a second webhook with subscription.created: log error, alert admin, do not create duplicate

# PART F — SECURITY CHECKLIST

- ALWAYS verify Paddle webhook signature (HMAC-SHA256) before trusting payload

- NEVER trust the frontend for plan activation — always rely on webhook

- Store Paddle API keys in .env only — never in code or version control

- Rotate Paddle API keys if repository is ever compromised

- Rate-limit the /api/paddle/webhook endpoint

- Log all webhook payloads for audit trail, but redact card last-4 / CVV data

- Use HTTPS only for all Paddle webhook endpoints

- Validate custom_data.user_id from webhook against actual user record before processing

- Do not expose Paddle Price IDs or Product IDs to frontend unnecessarily

- Use Paddle Customer Portal for all payment method changes — NEVER collect card data yourself

# PART G — TESTING CHECKLIST

## ▶  G-1. Paddle Sandbox Testing

- Use Paddle test card: 4242 4242 4242 4242 for successful payments

- Use test card 4000 0000 0000 0002 to simulate payment failure

- Test each plan purchase: Personal, Professional, Business

- Test monthly AND annual checkout flows

- Use Paddle Dashboard → Notifications → Replay to resend any webhook

## ▶  G-2. Subscription Lifecycle Tests

- Test: New subscription → verify DB record created with correct limits

- Test: Upgrade plan → verify new limits applied immediately after webhook

- Test: Downgrade plan → verify old limits retained until period end

- Test: Cancel subscription → verify cancel_at_period_end set, access maintained

- Test: Cancel + access expires → verify submissions blocked after period end

- Test: Reactivate cancelled subscription → verify access restored

- Test: Payment failure → verify grace period banner shows, access maintained

- Test: Grace period expires → verify submissions blocked

- Test: Payment succeeds after failure → verify status restored to active

- Test: Submission at limit → verify 402/429 returned, owner notified

- Test: 80% limit email notification sent

- Test: Duplicate webhook → verify not processed twice

- Test: Invalid webhook signature → verify rejected with 401

## ▶  G-3. UI / Dashboard Tests

- Billing page shows correct plan, status, and dates for all status values

- Submission progress bar updates in real-time or near real-time

- Cancel button hidden when plan is already cancelled

- Reactivate button appears only after cancellation within valid period

- Payment method update link opens Paddle Customer Portal correctly

# PART H — GO-LIVE CHECKLIST

- Switch PADDLE_SANDBOX=false in production .env

- Replace all Sandbox Price IDs with Production Price IDs in .env

- Update Paddle Dashboard Production environment webhook URL to production domain

- Verify webhook signature key is the PRODUCTION key (not sandbox)

- Complete Paddle KYC verification (required for payouts)

- Add bank account details to Paddle for payouts

- Review and accept Paddle Merchant of Record terms

- Test one live transaction end-to-end with a real card (then refund it)

- Set up error alerting: if webhook processing fails, alert via Slack/email

- Set up Sentry or similar error tracking on webhook handler

- Configure queue workers with supervisor to process webhook jobs reliably

- Set up queue failure alerts — failed jobs must be retried or admin alerted

- Add Paddle status page (status.paddle.com) to your monitoring watchlist

# PART I — QUICK REFERENCE SUMMARY

## ▶  Key Paddle Dashboard Sections You Will Use:

- Catalog → Products: Create your plan products

- Catalog → Prices: Create monthly + annual prices per product

- Developer Tools → Authentication: Get API keys and client tokens

- Developer Tools → Notifications: Register webhook URL and select events

- Customer Portal: Enable self-serve cancellation, payment update, invoices

- Settings → Tax: Enable Paddle Tax (MoR handles VAT/GST)

- Settings → Email: Customise transactional email templates

- Settings → Billing: Configure Smart Retry schedule for failed payments

- Reports → Revenue: Monitor MRR, churn, failed payments

## ▶  Key Laravel Files to Create:

- config/plans.php — All Price IDs and plan limits

- app/Http/Controllers/BillingController.php — Checkout, portal, billing page

- app/Http/Controllers/WebhookController.php — Paddle webhook receiver

- app/Jobs/ProcessPaddleWebhook.php — Async webhook processor

- app/Services/SubscriptionService.php — Business logic for all plan operations

- app/Services/SubmissionGateService.php — Form submission limit enforcement

- app/Http/Middleware/CheckSubmissionLimit.php — Request middleware

- app/Enums/SubscriptionStatus.php — PHP enum for all status values

- app/Enums/PlanName.php — PHP enum: personal, professional, business, custom

- database/migrations/create_subscriptions_table.php — Full schema from Part C

- database/migrations/create_webhook_logs_table.php

- database/migrations/create_plan_change_logs_table.php

End of 000Form Paddle Integration Checklist  —  All items must be checked before going live.